## Slide 1: Child Support Technology “Scrum” Maryland Total Human-services Integrated NetworK (MD THINK)
Kevin P. Guistwite
Title IV-D Child Support Director
Maryland Department of Human Services
Subramanian Muniasamy
Chief Technology Officer
Maryland Department of Human Services
August 14, 2019

## Slide 2: MD THINK Vision
Point-to-Point Access Control and Governance for Workers
Family Investment Administration
Child Support Administration
Social Services Administration
Department of Juvenile Services
MD Health Benefits Exchange
USERS
{
Isolated Silos
Passive Systems
Difficult to Modify
Current State
Shared Services
Shared Data Repository & Analytics
Agency Applications
Access Control & Governance
Centralized Access Control and Governance for All Workers
Web
Mobile
USERS
{
Dependent Workarounds
Expensive Maintenance
Poor Customer Experience
Future State
MD THINK
(Maryland Total Human Services Integrated Network)

## Slide 3: WHAT IS MD THINK?
The first program of its kind in the nation, MD THINK is a cloud-based technology platform that is integrating the state’s health and human services applications so it can more effectively and efficiently deliver vital services to Marylanders.
INTEGRATED
PLATFORM
1
IMPACTED MARYLANDERS
>2M

## Slide 4: Benefits to Citizens, Case Workers, and State
Modern, cloud based technology platform with no wrong door approach for various health and human services that reduces cost through consolidation of expensive hosting services
Faster service delivery through reduced paper processing and less duplicate data entry
Shorter enrollment turnaround times because of streamlined eligibility determination process
The modernized platform and use of shared data enables state agencies to deliver the highest level of service to its customers and leads to reduced fraud, waste, and abuse
Quicker Enrollment
More Efficient Delivery
One Integrated Platform
Greater Quality of Service
CITIZENS
CASE WORKERS
STATE OF MD

## Slide 5
SECURITY
SECURITY
PARKING
FOOD
BAGGAGE
RESTROOMS
C3
C7
C6
C5
C4
Airport
Analogy

## Slide 6
Enterprise
Content Management
BUSINESS
RULES
MASTER DATA MANAGEMENT
SHARED DATA REPOSITORY
CJAMS
Other
Apps
MHC
CSS
E&E
DEPLOYMENT RUNWAY
Enterprise-Level Data Security
Enterprise-Level Data Security
Eligibility&
Enrollment
Support
Child
System
CJAMS
Child, Juvenile, and Adult Management System
Health
Maryland
Connection

## Slide 7: Program Development and Timeline
Only moves to next phase of development once the previous step fully completed
Builds a Minimum Viable Product – one that can be implemented – tests it, and then enhances that foundational build incrementally
TRADITIONAL WATERFALL METHOD
AGILE METHOD
E&E Long Term Care application deployed in production
ECMS Platform deployed in production
Awarded CJAMS and Agile Vendors
2018
2019
2020
2021
CJAMS deployment planned (Child, Juvenile and Adult Management System)
MHBE’s application integration planned
Eligibility and Enrollment (E&E) system deployment (Non-MAGI, SNAP & Cash Assistance Programs)
Onboard other agency application
Child Support System (CSS) deployment
Obtain Child Support Federal Certification
MD THINK Operational
APD Approved, CTO Hired
Software Procurement Completed
Agile Team / CJAMS RFP Released
Pilot, base infrastructure and data platform deployed
2017

## Slide 8
MARS-E
MONITORING & REPORTING
FOUNDATIONAL INFRASTRUCTURE
SECURITY STANDARDS
CONNECTIVITY
DATA & SECURITY
EC2
VPC
ECS
EFS
ROUTE 53
DIRECT CONNECT
MULTI AZ
VPN
RDS
KMS
ACM
WORKSPACES
IAM
USER ACCESS
CLOUDTRAIL
INTERNET GATEWAYS
WAF
Foundational Infrastructure
User Access
Data and Security
Monitoring and Reporting
System Security
Connectivity & High Availability
CLOUDWATCH
CONFIG

## Slide 9: Child Support System
The Child Support System is an application being developed as part of MD THINK that supports the Child Support Administration (CSA) business functions such as enforcement of child support, locating parents, establishment of paternity and support orders and collection of support payments. This system is being developed with adherence to the ACF 2017 guidelines
Benefits of CSS
Key Statistics (2018)
Replaces legacy Child Support Enforcement System (CSES) and four other silo systems
Supported on tablet and mobile devices
Allows workers to enter real time information
Shares information across programs
Minimizes redundant data entry
Caseload: 198,241
Annual Collection : $552 Million
Cases with support order: 165,766
71.5% collection by employee paycheck withholding
$ 4.35 collected for every $1.00 spent
1
2
3
4
5
6
1
2
3
4
5

## Slide 10: Child Support System Overview
User Groups
Consumer,
Employer
Caseworker,
Supervisor, Director,
SDU worker, Sherriff
Attorney, Call Center, Help Desk
Federal Interfaces
FCR
Inter-State Interfaces
CSENet
QUICK
State Interfaces
MDH-PLS
DPSCS
MVA
DVR
NDNH
SSA
E-FPLS
Comptroller’s Office
Private Interfaces
BofA
NiC
Credit Bureaus
Federal Tax Offset
NFIDM
DLLR
State Treasurer Office
MLGCA
MD PSC
SDNH
DRAFS
MD DNR
MD OAG
MDEC
MD Insurance Administration
MDH Boards and Commissions
SDU
Casinos
Enterprise Search
Master Data Management
Enterprise Content Management
Login, Security, Account, and Role Management
BI Reports & Analytics
Shared Data Repository
Enterprise Functions
Application, Case Financial, Documents
Conversion
IV-D, IV-A, IV-E, Intergovt. Case Registration
Dashboard
Workload prioritization
NCP/CU Locate
Paternity Establishment
Support order establishment
Enforcement actions
Case Management
Case modification
CSENet
Transmittal 1, 2, 3
Financial accounts
Notices, letters Generation
Application submission
Payment processing
Appeals
Consumer Dashboard
Document upload
Notices
Online payment
Employer portal – Report employee termination, Request NMSN, IWO notice
Consumer Portal
Case Registration
Workload Management
Locate
Establishment
Enforcement
Case Management
Intergovt.
Financial Management
Document Generation
Worker Portal

## Slide 11: Project Execution Approach
Documentation of current system from CSA Team (assisted by MD THINK Team).
Functional requirement submission from CSA Team (assisted by MD THINK team).
Technical (Platform, Security, Application, Data) requirements from MD THINK Team
Post production support and Enhancements.
Analysis of current system by MD THINK team.
Recommendations from MD THINK team for system enhancement.
Project Execution Approach
Architecture: Spring Framework: Spring Boot, Spring Data, Spring Container, JPA Hibernate, Hibernate Envers, RESTful Web service/JSON, Angular JS etc.
Identity and Access Management: Single Sign-on using Forgerock Open AM and Sailpoint Open DJ
Corticon Rules Engine Integration
System/Interface Integration
Data Mapping, Conversion and Migration
Document Management
Shared Data Repository and Master Data Management
Analytics - Reports
AWS Cloud Deployment, Secure Access Gateway, WSO2 API Manager, Network and log Management, Host based protection
Stakeholder testing
UAT Testing
OCM – Stakeholder Engagement/Training
Authorize To Operate review and Approval
Federal Certification
Owner: CSA Team
Owner: MD THINK Team
Owner: CSA Team/ MD THINK Team
Owner: MD THINK Team
Owner: M&O Team
PI – 07, 08
PI - 09
PI – 09 - 14
PI – 11 to PI - 23
Post PI -23
As-Is Documentation
To-Be Requirements
Maintenance and Operation
Gap Analysis
Development
Methodology:
Cutting Edge Technology for the Application and Shared services and platform - AWS
Test Driven Continuous Development
Built using SAFe Methodology
Independent Verification & Validation :
Quality Management for product and system requirements / specifications
All Development according to Federal, State and DHS requirements, MD THINK Platform and Security standards

## Slide 12: Child Support System Implementation Timeline
Fall 2019 – Spring 2020
Spring 2019 - Fall 2019
Oct 2018 - Mar 2019
Apr 2018 - Sep 2018
Oct 2017 – Mar 2018
Spring 2020 – Fall 2020
Fall 2020 – Spring 2021
Pilot deployment
Summer 2020
Statewide rollout
Winter 2021
Project Kick-off
October 2017
Agile team onboarding
July - Aug 2018
Phase 1
Agile team onboarding
Dec 2018 Phase 2
ATO, ATC
May 2020
Pilot Report
Fall 2020
Application development, System integration,
Platform integration, Data migration, OCM, Stakeholder Engagement
Initiation of Federal Certification Process
Pilot deployment in 3 counties - Phase 1 & 2
Review by Federal Team
Pre-certification documentation,
Data migration
Pre-development Documentation and Requirements
Statewide Rollout,
Federal Certification
Begin UAT Testing

## Slide 13: Design and Development Status
Case Registration
Public page | 
Account Registration (IAM) | 
Contact Us Interactive map | 
Consumer Dashboard | 
New Application | 
Document Upload | 
Change Request | 
Notification Framework | 
Employer Access | 
Employer Report Termination | 
Consumer Portal
IV-D Online Application | 
IV-D Paper Application | 
IV-A Referral | 
IV-E Referral | 
Intergovernmental CSENet Referral | 
Intergovernmental Paper Referral | 
Locate
Case Assessment to Locate | 
Demographics | 
Address | 
Employer | 
Re-submission | 
Case Management
Case Status | 
Noncustodial Parent Page | 
Custodial Parent Page | 
Child Page | 
Other Pages | 
Interface
FPLS | 
CSENet | 
NCOA | 
QUICK | 
DVR | 
Professional Licensing Agencies | 
MVA | 
Common Features
Work Item Creation | 
Contact Support | 
Error Log | 
Advanced Search | 
Case Action Log Widget | 
Alert Widget | 
Enterprise Feature Integration
Identity Access Management | 
Shared Data Repository | 
Master Data Management | 
Enterprise Content Management | 
Security | 
Completed
In progress
Legend

## Slide 14: Program Activity Status
Contest to Name the
New Child Support System
Mini-Retreats / Working Sessions to Complete Business Requirements
  Establishment
  Enforcement
  Financials
New Intranet Site
  Message from Executive Director
  Access to Presentations and Demonstrations
  Benefits of a New System

## Slide 15: Going Well & Challenges
  Local Office Enthusiasm, Support, and Involvement
  Subject Matter Experts
  Opportunities to Enhance System
  Time, Resources, & Meetings
  MOUs, Contracts, Agreements
  Understanding Agile
  Locate (Automated vs. Manual)
Going Well
Challenges

## Slide 16: Future
Further planning of Project Timeline and Resources
Completion of business requirements
Build Team Focus / Understanding Business Need
Onboarding New Developers
Prioritization and Fine Tuning Scope
Organizational Change Management
1
2
3
4
5
6

## Slide 17
QUESTIONS
?

## Slide 18: Appendix

## Slide 19: Cloud Platform Technologies
Monitoring, Incident Response and Change Management
User Access
System Security
Data and Security
Connectivity, High Availability and Fault Tolerance
Direct Connect
Foundational Infrastructure
S3
Statewide Government Intranet (SwGI)
IBM Connect Direct

## Slide 20: SDP Technology Stack
Platform
Scalable and Flexible Cloud Platform
Data Ingestion
Data Integration, Data Quality and Data Preparation
Analytics
Building Blocks for modeling & processing Analytics Applications
Storage
Cloud Architecture and other Validated Storage
Semantic Layer
Mapping complex data into familiar business terms
Presentation
Dashboards, Analytics, Self-Service BI and Geo-Spatial Visualization
Big Data Manager
Intelligent Data Lake
Data Quality
Enterprise Information Catalog

## Slide 21: Application Technology Stack
Identity Access/ Log Management
Programming
Language
Middleware/ Data Integration
Business Service
Runtime

## Slide 22: MD THINK Integrated Architecture
Mobile Apps
Web Access
Access Management
Identity Management
DHS
Consumer Portal
Eligibility Determination Business Rules
(SNAP, TANF, MORA, OHEP, MAGI Medicaid, Non MAGI Medicaid)
Enterprise Service Bus
Batch Interfaces & ETL
(Federal, State Agencies)
Data
API Management
Business Process Mgmt.
Applications
Agencies
Worker portal
Consumer API (s)
API Gateway
Worker API(s)
Data Integration
Agencies
Consumer Portal
Eligibility
Worker portal
CJAMS Worker Portal
Child Support Worker Portal
Document Generation
& Notices
Enterprise Search
Analytics & Reporting
MDM(Client
& Provider Index)
Document Management
Big Data Analytics
System Monitoring
Audit Logging
& Analysis
DevOps, Infrastructure, Security
and Vulnerability Management
RIDP
FDSH Interfaces
Other Federal Interfaces
State Interfaces
SSA
VAHI
VLP
MEC
Max APTC
IRS
SSA
DRS
ACF
MMIS/DHMH
EBT/EFT
Bureau of Empl. Prog.
State Treasury
MoCo
Shared Data/Document Repository
Agencies DB
CW COTS DB
CS COTS DB
E&E COTS DB
ECM DB
MDM COTS DB
Shared Platform
Agency Applications
Legend
(In use or ready for use)
Other Agencies Apps
MD Benefits
MD IE Worker
MD CW Worker
MD CS Worker
AWSCloud
Infrastructure
22